Digital California Project: K-12 Statewide Network

(DCP)

The Plan

6/30/00

Digital California Project:  K-12 Statewide Network

(DCP)

The Plan

6/30/00

# INTRODUCTION and BACKGROUND

- Access to information resources, via networks, is now generally viewed as an effective means to reach K-12 educators and students with on-line programs and services.

- Access to such a rich array of on-line resources and programs will utilize new functions that will require high capacity networking dedicated to education and research.  Some of the functions will include HDTV quality transmission, interactivity, realistic virtual objects and presence, Tele-immersion and Telescience.

- New generations of on-line resources can enrich and enhance education at all levels and help to ensure that California has a highly trained workforce into the future.

- Higher education and industry alike are interested in the preparedness of California’s students as they progress through K-12 schools to meet these future workforce needs.  The vitality of California higher education and industry requires continual preparation and refreshing of a knowledgeable citizenry and a highly skilled and creative workforce.

- To assist, higher education is actively engaged in programs with K-12 to improve academic performance and preparation for college.  Industry is in involved with K-12 in a number of projects to better prepare students for the workforce.

- Higher education and industry believe rich educational content and quality programs and services must be made accessible to all California’s K-12 educators and students, via networking.

- In August 1999, the Commission on Building for the 21st Century’s Interim Report to the Governor outlined the need for “the development of goals and criteria towards a common approach to accomplish universal access to information technology by the education community.”  Networks are the critical backbone of today’s information technology.

- To provide this universal access, higher education and industry called for the development of the Digital California Project: K-12 Statewide Network (DCP), which involves leveraging the current higher education advanced services network infrastructure, CalREN-2, to serve all K-20 education institutions statewide.  Such a dedicated education and research network infrastructure would facilitate:

-	Delivery of advanced education programs and services to K-12;

-	Integration of rich on-line content and resources into regular curricula and services at the K-12 level;

-	Meeting the growth in the K-12 student population; and,

-	Delivery of education programs and services from industry to K-12.

- Last summer, in cooperation with some of its corporate partners, the Corporation for Education Network Initiatives in California (CENIC) developed a proposal to extend CENIC’s advanced services network, CalREN-2, into each of the 58 California counties.  As an integral part of Internet2, CalREN-2 will help ensure access to high quality network-based resources for California’s K-12 educators and learners.  The proposal for the DCP was shared with the Governor’s Office in late fall.  Governor Davis recommended funding for DCP in the May Revise.  The Legislature approved an annual budget appropriation of $31 million to plan, implement and operate the DCP.

PROJECT CONTEXT

One major driving force for the DCP is to strengthen the program and service relationships between higher education and K-12.  These relationships embrace teacher preparation, professional development, curriculum development, student outreach, and access to library information resources.  An equally important driving force is to facilitate the sharing of programs and resources among K-12 schools across California.  In fact, the DCP will enable the delivery of a wide range of programs and services, by all types of institutions and organizations, including meeting Governor Davis’ commitment to provide Advanced Placement courses to all K-12 students across the state.

The DCP is part of a larger framework for accomplishing the vision of the Commission on Building Infrastructure for the 21st Century for K-12.  This framework encompasses:

- Developing and Maintaining a Technology Infrastructure — 1) desktop hardware and software, 2) networking (classrooms, intra-school site, intra-district and intra-county), 3) networking connectivity statewide and to the larger universe (DCP), 4) training and 5) support services;

- Providing Professional Development — 1) teacher preparation and certification programs, and 2) in-service teacher and staff development programs;

- Developing and Integrating Curriculum-Based Applications — Applications using technology, especially Web-based collaborations, are being implemented to enhance the teaching-learning processes and to help students meet the educational standards set forth by the State; and,

- Providing Access to Library Information and Learning Resources — Library information and other learning resources are becoming readily available electronically.  These resources are vital to both teachers and students.

For the past several years various levels of education, government and the private sector have been working on facets of this framework for California K-12 education.

Within this framework, Figure 1 represents an overview schematic of the technology infrastructure component.

In proposing DCP CENIC recognized technology infrastructure projects were already in place or being developed by groups within the K-12 community to address the other components of K-12 infrastructure build-out. Specifically, the Digital High School Program and the Federal E-Rate Program are in place to help develop the infrastructure at each school site and to interconnect the schools in the districts and counties.  However, there was no cohesive effort to deal with statewide connectivity.

The DCP: K-12 Statewide Network, the outer ring in Figure 1, is complimentary to the ongoing K-12 efforts.  Together they are designed to link all the K-12 classrooms, school sites, districts and counties statewide as well as to interconnect K-12 with higher education throughout California.

The CENIC universities and its corporate partners believe the keystone in a comprehensive information technology strategy is the development of a cohesive and seamless high-speed statewide network.  This network will interconnect all the K-12 schools and the institutions of higher education in California and will be linked to the larger Internet and Internet2.  In many ways, access to such networking and the learning resources is a prerequisite to enable K-12 to be responsive to the demands of the 21st century.

CENIC also recognized the other components in the framework, professional development, curricular applications, and learning resources, are the province of the CENIC Universities, community colleges, K-12 institutions and private sector providers.  These other components must ultimately drive the growth and use of this statewide network.  The DCP project is not designed to fund the development of these facets of the framework.  However, CENIC will provide coordination among CENIC Universities, community colleges, K-12 institutions, other colleges and universities and private sector entities in identifying, providing, and demonstrating the best (1) content, (2) applications, (3) practices, and (4) new collaborative tools enabled by the K-20 statewide advanced services network.

Figure 1

Overview of Network Infrastructure Needs for

Instruction in California’s K-12 System Diagram

PROJECT SCOPE and STRATEGY

- The scope of CENIC’s efforts in the DCP is focused on developing this statewide network backbone capability to serve all education, K-20.  CENIC will coordinate the planning and implementation of the DCP drawing on its own network backbone resources as well as those of the CENIC Charter Universities. Specifically, CENIC plans to extend its own CalREN-2 network and the CSU wide-area network, 4CNet, into all 58 counties. This will result in the creation of CalREN-2/4CNet Access Nodes in each of the 58 counties.  This will enable the K-12 schools, district offices and county offices to connect statewide and to the larger Internet2 and Internet universe. Planning will be based on having at least 25 DCP Hub sites strategically located across the 11 LATAs and as many as 200 County-based access Node sites to account for population density and geographic dispersion.

- The target objective is to develop a statewide infrastructure that connects all K-20 institutions enabling them to conduct their education and research missions and programs using a dedicated advanced services network environment.  While access to the public Internet has helped K-12, it will not be sufficient to facilitate the comprehensive sharing of resources and the delivery of programs and services within the K-20 education enterprise.  That is why higher education has been developing Internet2.

- The strategy is to develop and extend the current CalREN-2/4CNet network infrastructure, which is a part of Internet2, to provide a statewide communications backbone infrastructure that serves both higher education and the K-12 system.

- The expertise and services of the CENIC Charter universities; CENIC Partners- Cisco Systems, IBM, Pacific Bell, and Sun Microsystems; other industry participants; community colleges; other colleges and universities; and, the K-12 system will be engaged to plan and implement DCP.

The DCP: K-12 Statewide Network project will be developed and operated in conjunction with outreach and enrichment programs already initiated and being developed by CENIC universities (UC, CSU, Caltech, Stanford and USC), community colleges, K-12 institutions, and/or industry.  CENIC universities and other institutions, including K-12, will be concentrating on developing and implementing the programs and services they will offer to the K-12 faculty and students via the network.

### PROJECT PURPOSE and GOALS

The overarching purpose of the DCP is to enrich learning for all K-12 students and the teaching of all K-12 teachers.

DCP has three foci:

- Strengthening the existing program and service relationships between the CENIC universities, community colleges and K-12 schools in the areas of teacher preparation, professional development, curriculum development, student outreach, and information resource sharing;

- Developing a comprehensive/integrated high speed statewide network infrastructure that will expand K-12 schools’ connectivity to each other, to California higher education institutions, and to K-12 schools, universities and other organizations across the globe; and,

- Identifying and making accessible a rich array of learning content and information resources from throughout the state and the world that K-12 teachers and students will find to be of value in the teaching-learning process.

The specific goals of the DCP are to:

- Provide a common communications infrastructure foundation for the K-20 systems in California;

- Facilitate access to rich content resources for teaching and learning in K-12;

- Enable the state and educators to effectively address some of the challenges of educating K-12 students to enter the knowledge economy of the 21st Century; and,

- Provide an ongoing mechanism that will enable California education to sustain a cohesive K-20 statewide infrastructure.

### PROJECT COMPONENTS and OBJECTIVES

There are five components involved in planning, implementing and managing the DCP: network development; applications coordination; communications; project management; and, ongoing operations and management of the network.  CENIC will engage the appropriate expertise across the K-20 education system and from private corporations to ensure successful planning and implementation of DCP.  Once the network is implemented, CENIC plans to contract with 4CNet (CSU) to provide the ongoing operations and support of this network.  Currently, 4CNet provides the Network Operations Center for CENIC’s CalREN-2.  The following is a brief description of each component.

#### Network Development

The overall goal of this project is to build and extend the architecture and infrastructure of CalREN-2/4CNet*, as depicted in Figures 2 and 3, into all 58 counties to enable all the K-12 schools to link into the statewide K-20 network backbone.

CENIC, with the assistance of personnel from its Charter Universities andK-12, as well as consultants from the private sector will develop and implement the new network infrastructure.  The target objective of this component is to:

- Provide 25 DCP Access Hubs across the 11 LATAs and 200 Access Nodes across 58 counties within 24 months of the start of the project.

- Figure 4 is an initial architectural conceptualization of the DCP building on CalREN-2/4CNet backbone.

Figure 2

- CalREN-2 Network Map

Figure 3

Figure 4

##### DCP Conceptualization

*CalREN-2 provides a high-capacity core backbone network linking the Bay Area, Los Angeles Basin and San Diego with linkages to the 36 CENIC universities.  The DCP will also utilize 4CNet, Figure 3, extensively since it provides connectivity to all the major regions of the state and links all 23 CSU campuses, 125 Community College sites and 50 K-12 schools.  4CNet interconnects with CalREN-2 in all three metropolitan areas.  Los Nettos, operated by Caltech and the University of Southern California, serves 90 organizations in the LA Basin, including many K-12 schools.  It will be utilized, as appropriate.

Applications Coordination

There are hundreds of curriculum-based, teacher preparation, teacher/staff professional development and student outreach and support initiatives and projects underway at all levels of California education that focus on improving K-12 education via electronic learning.  While the DCP is not in the business of developing new applications, CENIC will focus on identifying applications and facilitating making them accessible on the network.  In essence, the challenge will be to find “best of practice” applications that are replicable and scalable by virtue of utilizing the expanded CalREN-2/4CNet advanced services network.

Closely aligned with curricular applications and student outreach programs will be the ability to provide K-12 students and teachers access to the library information resources already being made available to higher education institutions over the network.  For the past decade the quantity and quality of library resources in K-12 schools have suffered from lack of funds.  A K-12 system without access to pertinent learning resources that enhance the teaching and learning processes cannot maintain quality.

Higher education has been under the same pressure.  However, there have been significant efforts nationally and within each of the CENIC Universities to deal with this crisis.  The University of California currently has an initiative called the Digital Library designed to bring vital information and knowledge to the students, faculty and researchers via the network.  The California State University has an effort called Pharos designed to electronically link the library resources of its campuses.  Likewise, Caltech, Stanford and the University of Southern California have developed electronic access to some of their very unique and special resources.

At the same time the State Library has been working to link its resources and those of the community libraries to make them more accessible to citizens.  CENIC will work with the community colleges, other higher education institutions and the State Library to make their information resources accessible to K-12 schools, via the network.

The target objectives of this component are to provide K-12 schools access to networked:

- Curriculum-based, teacher preparation, teacher/staff professional development and student outreach and support applications.

- Library information resources.

##### Communications Program

For the DCP to be truly successful there must be widespread “buy-in” across K-12, higher education, industry and state government.  CENIC will develop a solid communications program that will continuously inform all these constituencies.

The target objective of this component is to implement and maintain:

- An effective communication program.

#### Project Management

The magnitude of this project demands both overall executive leadership and day-to-day project management.  In addition, there is the need for contract/financial management and administrative support services.  CENIC will provide the executive leadership and overall project management.

The target objective of this component is to plan, implement and manage this project within:

- Budget and time schedules.

#### Ongoing Network Management, Operations and Support

Once the K-20 statewide backbone network is implemented CENIC will contract with 4CNet (CSU) to provide day-to-day management, operations and support for DCP.

The target objective is manage and operate the network that ensures:

- Quality Services.

- Cost-effective Services.

PROJECT PHASES — Tasks

Major Tasks

Phase 0 — Pre Launch

•	Reach agreements with the State and UCOP on funds flow, reporting and accountability

•	Reach agreement with CSU on the role of 4CNet

•	Hire Staff/Consultants

•	Hire Network Planning Consultant Team

•	Form the Program Steering Committee

Phase 1 — Planning -- 6 Months

•	Develop and launch the communications plan

•	Develop the overall network architecture and implementation plan

•	Develop the applications coordination plan

•	Develop and issue the RFPs necessary to implement network architecture plan

•	Select, negotiate and sign contracts to implement network plan

Phase 2 — Implement First Wave of DCP Hubs and Access Nodes -- 6 Months

•	Implement the first wave of the network plan installing the 25 DCP access hubs and a minimum of 100 county-based access nodes

•	With 4CNet develop the ongoing operational and management plan for the network

•	Continue to the communications plan

•	Launch the applications coordination plan

•	Select, announce and implement the first priority applications and services

Phase 3 — Implementation Second Wave and Launch Network Operations -- 6 Months

•	4CNet will initiate the operation of network services for the first wave implementation

•	Implement the first set of priority applications and services

•	Complete the implementation of the remaining County-based Access Nodes

•	Continue the communications plan

•	Continue the applications coordination

Phase 4 — Full Operation of the Network

•	4CNet will implement the ongoing plan of operation of the network and support services

•	Implement a full range of applications and services

PROJECT STAFFING

#### Project Management and Administration

Executive Management – The CENIC President/Executive Director will serve as executive in charge throughout the project.  He will allocate 50 percent of his time to the DCP during Phase 1 and 20 percent thereafter.

DCP Project Director – A full-time professional will be hired as soon as possible to provide the day-to-day project management for two years.  This person is expected to have the requisite project management skills and knowledge of networking and education in California.

Contract/Financial Management Services – CENIC will provide the contract/financial and administrative support via contractual agreements.  CENIC will use its contracted financial management services firm to manage the budget, contracts and accounting.

Network Architect and Planning Team

Chief Network Architect – A person from one of the CENIC universities will be hired to serve as the Chief Architect for DCP at 100 percent of his/her time.  This person will provide the technical leadership in planning and implementing the network and be accountable to the DCP Project Director.

Network Planning Team – A team of planners will assist the Chief Network Architect and DCP Project Director in assessing current status, developing the architectural and implementation plans and overseeing installation.  The Planning Team will be in place through the first three phases.  CENIC will contract with a private sector firm(s) to provide this team.  As appropriate, this team will be augmented by volunteer experts from the CENIC universities, CENIC Partners and K-12 schools.

K-12 Hub and Access Node Planning Liaison Team – CENIC will hire technology experts from the K-12 community to assist the Chief Architect and the Network Planning Team.  They help facilitate the final selection of the locations of the 25 DCP hubs and the 200 County-based Access Nodes in each of the 58 counties.  The plan is to contract for percentages of time of K-12 experts across the state, given the geographic spread of the state and the differences in needs.  These planning liaisons will be individuals well respected in the local K-12 community who can act as the technical voice of the community.  Their involvement will vary of the first three phases.

Communications Program

Communications Management – A communications consulting firm(s) will be hired to provide the communications management.  Ideally, the firm(s) will have demonstrated an in-depth knowledge of California education and a working knowledge of technology.  Most important, the firm(s) must have the requisite organizational and communications skills to deal with a wide range of constituencies and the media.

Communications Consultants – Special consultants may be needed throughout the project.  The plan calls for engaging communications experts to deal with various constituencies.  In addition, volunteer assistance will be sought from the Charter Associate universities and CENIC Associate Partners to augment this effort.

Applications/Information Resources Coordination

Chief Applications Coordinator -- A person from one of the CENIC universities will be hired to serve as the Chief Applications Coordinator for DCP at 100 percent of his/her time for the first three phases of the project.  Ideally, this person will have demonstrated an in-depth knowledge of the wide range of applications initiatives and projects that are available to meet K-12 needs.  The individual must have the requisite organizational and communications skills to deal with faculty and administrators at all levels of the California education system.

Higher Education Applications Liaisons – CENIC will hire academic technology experts from the higher education community.  These applications liaisons will be phased out at the end of the third phase.  The liaisons will assist the Chief Applications Coordinator and the K-12 education liaison team will provide the liaison with the K-12 user and provider higher education and private sector communities.  This team will be comprised of individuals from the University of California, California State University, California Community Colleges, and the independent universities of CENIC.

K-12 Applications Liaisons – CENIC will hire academic technology applications experts from the K-12 community.  These liaisons will serve through the third phase.  They will assist the Chief Applications Coordinator and the higher education liaison team and work with the K-12 user and provider communities.

Ongoing Network Management and Operations

CENIC will contract with 4CNet (CSU) to provide these services.

As part of the extension of CalREN-2/4CNet advanced services network, it will be necessary to expand the 4CNet staffing to serve this new community of users.  The following are rough projections of those needs.  Only after thorough planning will the final staffing needs be known.

K-12 Support Services – A special staff will be need to be created within the existing 4CNet organization to provide support for K-12.

Network Operations Center — Staff will be added to the existing 4CNet Network Operations Center to support the additional K-12 users.  The 4CNet NOC already supports CalREN-2.

DCP Hub and Access Node Field Services Support – The 25 DCP hubs and 200 Access Nodes must be maintained and supported as part of the statewide backbone.  CENIC will work with 4CNet to determine how best to provide this support.  One option may be to contract with one or more private sector companies to provide these support services.

CONTROL, ACCOUNTABILITY and PROJECT GOVERNANCE

State of California and the University of California Office of the President (UCOP)—CENIC was chosen to have the responsibility for the DCP for several reasons (see Attachment #1).  Because CENIC is a not-for-profit corporation it can not receive funds directly from the State of California.  Therefore, the State funding for DCP, $31.0 million annually, will flow to CENIC via the UCOP.  UCOP will act as the State’s agent to ensure CENIC delivers DCP and its outcomes.  CENIC and UCOP will develop a Memorandum of Understanding using this project plan to serve as the instrument to measure the progress and results of the DCP.

CENIC – The CENIC Board of Directors would have the overall responsibility for governing the planning, implementation and management of DCP.

CENIC Board– The CENIC Board of Directors will provide the governance and oversight for the management of DCP, as it currently does for CalREN-2.  The CENIC Board will act as the single policy and decision making body for planning, implementing, operating, quality control and resource expenditures for DCP.  The CENIC Board will be accountable to the State of California, via UCOP, and report annually.

DCP Program Steering Committee – A  broadly representative committee will be formed to provide program direction for the DCP.  There will be representatives from each of the higher education segments – UC, CSU, CCC and independents.  In addition, there will be representatives from K-12 including representatives from:

•	California County Superintendents Educational Services Association (CCSESA)

•	Association of California School Administrators (ACSA)

•	California School Board Association (CSBA)

•	California Department of Education (CDE)

•	Secretary of Education Office and Others

Figure 5 depicts the structure.  The membership of this committee will include:

•	To Be Determined by July 15, 2000

Figure 5

##### DCP Organizational Chart

Digital California Project:  K-12 Statewide Networking Oversight

Project Oversight

- PROJECT BUDGET

The DCP is divided into four phases.  The first three phases involve planning, implementing and start-up operations of the network.  As depicted in Table 1.0, it is estimated that $31,600,000 will be needed annually to maintain, operate, and service the K-12 portion of the expanded K-20 statewide network backbone infrastructure in Phase 4.  The expenditure of these funds is projected for the following categories.

Equipment – It is estimated that $7,400,000 will be needed annually for equipment acquisition and maintenance on an ongoing basis.  A four-year life cycle is planned for infrastructure equipment replacement.  The initial cost of the equipment and installation is projected at $27,700,000 spread over Phases 2 and 3.

Circuits, Backbone and ISP – In Phase 4 the ongoing costs for circuits, backbone and ISP services are estimated at $19,059,000 annually.  This amount includes transport between the 25 hubs and 200 Access Nodes.

Network Support Services -- The 4CNet Network Operations Center and the Field Services Support are estimated to cost $2,400,000 annually.

Management and Administrative Support – The ongoing management and administrative support is projected to be $1,320,000 per year.

Contingency – Annually, $500,000 will be needed for contingencies.

Attachment #2 breaks down these costs.

During the first 24 months there is a need for project management.  Table 2.0 shows how these funds will be spent in each of the phases for project management.

###### Table 1.0

Overall Funding for Digital California Project (DCP)

|  |  |  |  |  | Phase 1 | Phase 2 | Phase 3 & 4 | Ongoing |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | 6 Months | 6 Months | 12 Months | Annual |
| 1 | Equipment & Installation |  |  |  | 0 | 21,012,000 | 11,429,500 | 7,417,000 |
| 2 | Circuits |  |  |  |  |  |  |  |
|  | a. | DS 3 (200) |  |  | 0 | 4,662,000 | 10,734,000 | 12,480,000 |
|  | b. | Backbone (25) |  |  |  | 625,000 | 1,875,000 | 1,875,000 |
|  | c. | ISP |  |  | 0 | 560,000 | 2,520,000 | 4,704,000 |
|  |  |  |  | Sub-Total |  | 5,847,000 | 15,129,000 | 19,059,000 |
| 3 | Network Support Services |  |  |  |  |  |  |  |
|  | a. | Network Operations Center |  |  | 0 | 344,500 | 845,000 | 845,000 |
|  | b. | Field Support Services |  |  | 0 | 546,000 | 1,560,000 | 1,560,000 |
|  |  |  |  | Sub-Total |  | 890,500 | 2,405,000 | 2,405,000 |
| 4 | Project Management*/Mgt Support |  |  |  | 1,370,000 | 1,650,000 | 2,160,000 | 1,320,000 |
| 5 | Contingency |  |  |  | 0 | 870,000 | 500,000 | 500,000 |
|  |  |  |  | TOTALS | 1,370,000 | 30,269,500 | 31,623,500 | 30,701,000 |
| *Details provided in Chart #2. |  |  |  |  |  |  |  |  |

###### Table 2.0

Project Management Budget — Revised 6/22/00

|  |  |  |  | PHASE 1 | PHASE 2 | PHASE 3 | PHASE 4 | ONGOING |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | 6 mos | 6 mos | 6 mos | 6 mos | ANNUAL |
| 1 | Management and Administration |  |  |  |  |  |  |  |
|  | a. | CENIC President (.50 & .20 FTE) |  | 43,050 | 17,220 | 17,220 | 17,220 | 34,440 |
|  | b. | Director (1.0 FTE) |  | 62,500 | 75,000 | 75,000 | 75,000 | 150,000 |
|  | c. | Contract/Financial Management |  | 30,000 | 60,000 | 120,000 | 120,000 | 240,000 |
|  | d. | Administrative & Financial Support |  | 30,000 | 30,000 | 60,000 | 60,000 | 120,000 |
|  | e. | Supplies, Expenses & Travel |  | 110,000 | 180,000 | 150,000 | 90,000 | 180,000 |
|  |  |  | Sub-Total | 275,550 | 362,220 | 422,220 | 362,220 | 724,440 |
| 2 | Network Architecture |  |  |  |  |  |  |  |
|  | a. | Chief Network Architect (1.0 FTE) |  | 60,500 | 66,000 | 66,000 | 66,000 | 132,000 |
|  | b. | Network Architecture Planning Team |  | 420,000 | 420,000 | 300,000 | 0 | 0 |
|  | c. | K-12 Hub and Access Node Planning Liaisons 180,000 |  | 180,000 | 240,000 | 180,000 | 0 | 0 |
|  |  | Sub- Total | 660,500 | 726,000 | 546,000 | 66,000 | 132,000 |
| 3 | Communications/PR |  |  |  |  |  |  |  |
|  | a. | Communications Manager (1.0 FTE) |  | 55,000 | 60,000 | 60,000 | 60,000 | 120,000 |
|  | b. | Communications Consultants/Assistants 55.000 |  | 55,000 | 60,000 | 30,000 | 30,000 | 60,000 |
|  |  |  | Sub-Total | 110,000 | 120,000 | 90,000 | 90,000 | 180,000 |
| 4 | Applications Coordination |  |  |  |  |  |  |  |
|  | a. | Chief Applications Coordinator (1.0 FTE) 60,000 |  | 60,000 | 60,000 | 60,000 | 60,000 | 120,000 |
|  | b. | K-12 Applications Liaisons |  | 130,000 | 195,000 | 195,000 | 30,000 | 60,000 |
|  | c. | Higher Education Applications Liaisons |  | 112,000 | 168,000 | 168,000 | 30,000 | 60,000 |
|  |  |  | Sub-Total | 302,000 | 423,000 | 423,000 | 120,000 | 240,000 |
| 5 | Contingency |  |  | 21,950 | 18,780 | 18,780 | 21,780 | 43,560 |
|  |  |  | Sub-Total | 21,950 | 18,780 | 18,780 | 21,780 | 43,560 |
|  |  |  | TOTALS | 1,370,000 | 1,650,000 | 1,500,000 | 660,000 | 1,320,000 |

###### Attachment #1

CENIC Involvement

In conceptualizing this initiative with CENIC, Cisco suggested an ecosystem of partners would be required to successfully execute DCP.  This ecosystem would be comprised of multiple disciplines from the public and private sectors of our society that maximizes the strengths of its partners for the good of the system and achieves the ultimate goal of advancing California’s educational system.  Cisco also felt there were several reasons why CENIC was uniquely positioned within California to provide the management and technical leadership and to play a major facilitating role in achieving the development of a K-G statewide network.

First, the goals of DCP can only be achieved through a neutral partnership of education, government and private industry.  CENIC provides the neutrality that will be essential in driving the development of comprehensive and standards-based network architecture to serve all education.  CENIC is a non-profit corporation founded by the five major universities — Caltech, California State University, Stanford University, University of California and the University of Southern California.  These universities, representing 36 campuses, are the Charter Associate universities in CENIC.  In addition, CENIC already has CENIC Associate Partners from private industry, currently Cisco Systems, IBM, Pacific Bell and Sun Microsystems.  CENIC is seeking to enlist additional private sector and non-profit organizations as CENIC Associates.

Second, CENIC’s charter universities and corporate partners have the combined technical knowledge and expertise in telecommunications, unparalleled in the world, to implement the DCP.

Third, CENIC and its Charter Associates already have the nucleus of a statewide high-speed network architecture in place to provide the transport mechanism in support of the DCP.  The nucleus of this architecture is CalREN-2.  CENIC has developed and operates CalREN-2, an advanced service network, which is a part of Internet2 and the Next Generation Internet.  CalREN-2 currently links 35 of the 36 universities (UC Merced will be connected this year) throughout the state and it is interconnected to universities and corporations nationwide, via Internet2.

Also, there are the two other existing networks under the aegis of CENIC Charter Associates.  The California State University, in association with the California Community Colleges (CCC), operates 4CNet connecting the 23 CSU campuses, 125 CCC sites and over 50 K-12 sites.  Caltech and USC operate Los Nettos, which serves over 90 organizations in the Los Angeles basin.  These two networks are interconnected to CalREN-2.

Fourth, CENIC, through its university associates and corporate partners, will have access to individuals and organizations that create, apply, transmit and distribute rich content.

Fifth, the universities that comprise CENIC are already committed to collaborating with the K-12 system in California.

In assuming the leadership and coordination role, CENIC recognizes the success of DCP will be dependent upon developing a coalition of partners.  CENIC would commit to engaging and involving individuals and groups directly involved in K-12 education, from within the K-12 system, the five CENIC Universities, CENIC corporate partners, other California-based corporations, and the state’s administration and legislature.

###### Attachment #2

CENIC DCP Project Preliminary Budget

Table 1.0

| This budget is a preliminary estimate of the costs involved in development of a network infrastructure to support high capacity, advanced education-based network services, including access to Internet service, for all of the K-12 schools in California. Network topology is based on a "hub and spoke" design. County or other aggregated school networks will connect to DCP node routers located in each of the 58 counties at the end of DS3 spokes. DCP hub routers will aggregate some number of DS3's and connect to the CalREN-2/4CNet backbone infrastructure. There will be one or more DCP "Hub sites" in each LATA and one or more DCP "Node sites" in each county that will serve as termination points for School District connections in that County. Special servers will be located at DCP Hub sites to support efficient access to commonly used multimedia materials. These are not archive servers but transparent caching servers. Operational support will be available 7x24. In addition, field support will be available to school districts during normal working hours. Minimal administrative support will oversee all services. Capital expenditures will be followed by replacement reserves on a 4 year cycle. The on-going funding requirements will be sufficient to sustain the services indefinitely at the initially defined service levels. However, the costs for ISP services are expected to increase 30-50% per year. No costs have been included for resource access or use or for content licensing. |
| --- |
| Assumptions |  |  |  |  |  |
|  | DCP Hub sites | 25 | installed in first FY |  |
|  |  | - | installed in second FY |  |
|  | County DCP Node sites Operations startup | 140 60 6 6 4 6 | installed in first FY installed in second FY months (avg.) operations staffing period in first FY months equipment life in first FY months (avg.) operational period for services in first FY months (avg.) operational period for services added in second FY |  |

Equipment

“DCP Hub” high performance routers to connect DCP node sites	$160,000	each, average

25	total to connect all County-based DCP node sites

County-based “DCP” routers for school district connections	$65,000	each, average

200	total to serve the schools in all 58 counties

Transparent caching servers, located at each DCP Hub site	$75,000	each

Installation, including site prep and ancillary materials	$10,000	ea DCP Node site

$25,000	ea DCP Hub site

Maintenance		10% of list/years.  Assumes discount of	30%	for equipment

Replacement funding			4	year cycle

###### Attachment #2

CENIC DCP Project Preliminary Budget

Table 1.0

Circuits

Calnet pricing for DS3 is	1,980	installation

2,850	MRC, fixed

35	per mile, MRC

plus	5.20%	PUC/FCC surcharge

For planning, assume		60	mile average circuit length

DS3		$2,00	installation (for PacBell.  Non-PacBell will be covered by contingency)

$5,200	monthly recurring, average

CalREN-2 Network Access Fees 	$75,000	per DCP Hub per year

(.e.g. CalREN/4CNet)

ISP fees – based on		2	Mb/s per Connectee at

$500	per Mb/s

plus	40%	growth per year

NOTE:  will require increasing funding in out years)

Operational Support

NOC staffing,, IP Engineer		$85,000	per year, plus		30% benefits

NOC staffing, Technician		$60,000	per year, plus		30% benefits

Field Technician			$60,000	per year, plus		30% benefits

| Network Operations Center Staffing Requirement |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Mon-Fri | Sat-Sun |  |  |
| 00-08 (Tech only) | 2 | 1 |  |  |
| 08-16 (2 Eng M-F) | 4 | 2 | Shifts | 48 |
| 16-24 (Tech only) | 2 | 1 | Staff | 10 |

PROJECT Management and Administration	FY 00/01	FY 01/02	Ongoing

Per DCP Table 2	3,020,000	2,160,000	1,320,000

###### Attachment #2

###### CENIC DCP Project Preliminary Budget

Table 1.0

|  |  | FY00-01 | FY00-01 | FY01-02 | FY01-02 | On-going |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Initial Costs | Recurring Costs | Initial Costs | Recurring Costs | Recurring Costs |
| Equipment |  |  |  |  |  |  |
|  | DCP Hub Routers (25) | 4,000,000 | 500,000 | - | 1,000,000 | 1,000,000 |
|  | DCP Node Routers (200) | 9,100,000 | 1,137,500 | 3,900,000 | 2,762,500 | 3,250,000 |
|  | Cache servers (25) | 1,875,000 | 234,500 | - | 469,000 | 469,000 |
|  | Equip. installation | 2,025,000 |  | 600,000 |  |  |
|  | Equip. Maintenance |  | 2,140,000 |  | 2,698,000 | 2,698,000 |
|  | Subtotal | 17,000,000 | 4,012,000 | 4,500,000 | 6,929,500 | 7,417,000 |
| Circuits |  |  |  |  |  |  |
|  | DS3 circuits (200) | 294,000 | 4,368,000 | 126,000 | 10,608,000 | 12,480,000 |
|  | CalREN-2 Net. Fees (25) | - | 625,000 | - | 1,875,000 | 1,875,000 |
|  | ISP Fees |  | 560,000 |  | 2,520,000 | 4,704,000 |
|  | Subtotal | 294,000 | 5,553,000 | 126,000 | 15,003,000 | 19,059,000 |
| Operational Support |  |  |  |  |  |  |
|  | Network Operations |  | 344,500 |  | 845,000 | 845,000 |
|  | 7x24, (8+2) staff |  |  |  |  |  |
|  | Field Support |  | 546,000 |  | 1,560,000 | 1,560,000 |
|  | 1 staff per 10 sites |  |  |  |  |  |
|  | Subtotal | - | 890,500 | - | 2,405,000 | 2,405,000 |
| Project Management |  |  |  |  |  |  |
|  | Per Table 2 (see above) |  | 3,020,000 |  | 2,160,000 | 1,320,000 |
|  | Subtotal | - | 3,020,000 | - | 2,160,000 | 1,320,000 |
| Contingency |  | 870,000 |  | 500,000 |  | 500,000 |
| TOTAL COSTS |  | 18,164,000 | 13,475,500 | 5,126,000 | 26,497,500 | 30,701,000 |
|  | TOTAL FY COST |  | 31,639,500 |  | 31,623,500 | 30,701,000 |

# CENIC Charter Institutions

CALIFORNIA INSTITUTE OF TECHNOLOGY

### California Institute of Technology

Jet Propulsion Laboratory

STANFORD UNIVERSITY

### Stanford University

Stanford Medical Center

Stanford Linear Accelerator Center

CALIFORNIA STATE UNIVERSITY System

### California State University System

CSU Bakersfield 	CSU Northridge

CSU Channel Islands 	California State Polytechnic University, Pomona

CSU Chico 	CSU Sacramento

CSU Dominguez Hills 	CSU San Bernardino

CSU Fresno 	San Diego State University

CSU Fullerton 	San Francisco State University

CSU Hayward 	San Jose State University

Humboldt State University 	California Polytechnic State University, San Luis Obispo

CSU Long Beach	CSU San Marcos

CSU Los Angeles 	Sonoma State University

California Maritime Academy 	CSU Stanislaus

CSU Monterey Bay

UNIVERSITY OF CALIFORNIA System:

### University of California System

UC Berkeley 	UC Riverside

UC Davis 	UC San Diego

UC Irvine	UC San Francisco

UC Los Angeles	UC Santa Barbara

UC Merced	UC Santa Cruz

UNIVERSITY OF SOUTHERN CALIFORNIA

### University of Southern California

University Park Campus

Health Sciences Campus

Information Sciences Institute

#### CENIC Founding Partners

Cisco Systems

IBM

Pacific Bell

Sun Microsystems

Corporation for Education Network

Initiatives in California

4665 LAMPSON AVENUE

LOS ALAMITOS, CALIFORNIA 90720

PHONE: 562 985-9656

FAX: 562 985-9012

www.cenic.org

# Text boxes

DCP Program Steering Committee

CENIC President

DCP Director

Network Development Advisory Group

On-line Resources &

Library Advisory Group

Applications Advisory Group

Network Architect & Team

Applications Coordinator & Team

Communications & Public Relations Coordinator

Business & Communications

Advisory Group

Finance & Contracts Management

# CENIC Board